# Gym Progress Platform — Master Plan

Web + iOS + AI | Product, UX, architecture, testing and agent execution plan

Executive decision: build one TypeScript codebase around Expo + React Native + Expo Router, with platform-specific UI where needed, and a shared backend based on PostgreSQL/Supabase. The product should be an excellent workout logger first, a progress analytics tool second, and an AI coach layer third. Do not make AI the core dependency of the MVP.

# 1. Product vision

The product is a personal strength-training operating system: define exercises, compose routines, run workouts, record sets/reps/load/RPE/notes, review progress, and understand consistency over weeks and months. The same account works on the browser and iPhone, with the mobile app optimized for one-handed gym use and offline operation.

Primary product promise: 'Log a workout in seconds, understand your progress in minutes.'

# 2. Market analysis and competitive position

The category is mature. Hevy, Strong and JEFIT already cover workout logging, routines, exercise libraries, charts, history and device/web access; AI planning is increasingly becoming a differentiator. Hevy currently advertises workout logging, advanced routine planning, charts, PRs, custom exercises, media uploads and web/mobile/watch support. Strong emphasizes fast logging, custom exercises, advanced charts, Apple Health and scheduling. JEFIT combines a very large exercise library with plans, metrics, charts and web/mobile/watch access.

Therefore, a simple clone is a weak project. The defensible angle should be a cleaner personal knowledge layer around exercises and training history: rich custom exercise cards, media, structured notes, calendar-based training history, excellent analytics, offline-first mobile logging, and an AI assistant that creates structured training content rather than merely chatting.

The strongest MVP niche is experienced recreational lifters who already know what they want to train but want better organization, progress visibility and a personal exercise library. This avoids competing head-on with apps whose primary value is automated coaching.

| Competitor pattern | Strength | Weakness / gap | Product response |
| --- | --- | --- | --- |
| Hevy | Excellent logging, charts, routines, media, social | Feature breadth makes differentiation difficult | Win on focused UX, personal knowledge base, AI content creation |
| Strong | Fast, minimal, serious lifter workflow | Less oriented around rich exercise content | Add richer exercise knowledge + media + calendar analytics |
| JEFIT | Large library, plans, analytics, multi-device | Large feature surface can feel heavy | Simpler information architecture and faster logging |
| Fitbod / AI planners | Automated workout generation | Less attractive to users who already own a program | AI as optional copilot, not mandatory coach |

# 3. Target users

Primary: strength-training hobbyists using a self-created or coach-created program.

Secondary: beginners who want a structured history without needing an autonomous coach.

Power user: users with hundreds of logged sessions who need advanced charts, PR history and exercise notes.

Future B2B persona: personal trainers who want to create routines and exercise libraries for clients.

# 4. MVP scope

Authentication: Email/password, Sign in with Apple; session persistence; account deletion.

Exercise library: Search/filter by muscle, equipment, movement pattern; system exercises + custom exercises.

Exercise detail: Instructions, primary/secondary muscles, equipment, media, notes, history, records.

Routine builder: Create routines, reorder exercises, sets/reps targets, rest, RPE target, notes, supersets.

Workout logger: Start workout from routine or empty session; record sets, load, reps, RPE, notes; rest timer.

Calendar: Month/week view; completed sessions; tap a day to see workout summary.

Progress: Exercise load, volume, estimated 1RM, frequency, consistency, PRs, muscle-group volume.

Media: Image/video upload for custom exercises; thumbnail generation; object storage.

Localization: English default + Polish switch; no hard-coded user-facing strings.

Offline: Log an active workout without network; sync when online.

AI foundation: Server-side AI endpoint; structured tool/function calls for creating exercises/routines.

# 5. Post-MVP features

Apple Health / HealthKit synchronization for workouts and selected fitness metrics.

Apple Watch companion for workout logging and timers.

AI workout-plan generation and progression suggestions.

AI exercise creation from natural language with structured metadata and media search.

Progress photos and body measurements.

CSV import/export.

Sharing a routine or workout through a link.

Coach/client mode.

Widgets, Live Activities and richer notifications.

Subscription tier for advanced analytics and AI usage.

# 6. Platform strategy: web + iOS

Recommended stack: Expo + React Native + TypeScript + Expo Router. Expo Router is designed for universal React Native applications and supports iOS, Android and web with shared components and platform-specific files. This lets the project keep one domain model and most UI logic while still allowing native iOS interactions.

Do not attempt 100% visual parity. Use the same design system and components, but deliberately optimize the information density for each platform.

# 7. Browser experience

Left navigation: Dashboard, Calendar, Workouts, Routines, Exercises, Progress, AI Coach, Settings.

Dashboard: weekly volume, sessions completed, current streak, recent PRs, next planned workout.

Calendar: large month/week calendar with workout cards and quick drill-down.

Exercise page: large chart area, history table, records, media and notes.

Routine builder: desktop drag-and-drop, split-pane exercise library and routine editor.

Workout history: filterable table with date, routine, duration, volume and PR count.

AI panel: persistent right-side chat drawer capable of previewing structured changes before applying them.

# 8. iOS experience

Bottom tabs: Home, Workout, Calendar, Progress, Library.

Workout screen is the highest-priority surface: large set rows, quick +/- load and reps controls, check-off buttons, rest timer and previous-set values.

Exercise detail uses native-feeling navigation, large media preview and segmented sections for Overview / History / Charts / Notes.

Quick actions: Start empty workout, repeat last workout, start routine.

Swipe gestures should be used sparingly; critical actions must remain obvious and accessible.

Offline mode must be transparent: show sync state rather than blocking the workout.

# 9. Visual design system

Direction: premium, restrained, athletic rather than 'gaming'. Dark mode should be first-class on iOS, with light mode supported. Use a neutral base, one accent color for progress/primary actions, semantic colors for success/warning/error, 8pt spacing grid, large numeric typography for training values and compact cards for secondary data.

Primary component set: AppShell, TopBar, Sidebar, BottomTabs, Card, MetricCard, ExerciseCard, SetRow, ChartCard, CalendarDay, RoutineSection, MediaTile, ChatDrawer.

Accessibility: Dynamic Type, VoiceOver labels, sufficient contrast, large tap targets, keyboard navigation on web.

Charts: never rely on color alone; add labels/markers for PRs and selected periods.

# 10. Core user journeys

First use → sign in → choose language → optional profile basics → browse exercise library → create first routine.

Start workout → select routine → previous values appear → enter sets → rest timer → finish → summary → analytics update.

Create exercise → name → equipment → muscles → instructions → image/video/GIF → save → add to routine.

Review progress → choose exercise → select metric and date range → chart → inspect PR and session history.

AI flow → user asks for an exercise → AI produces structured draft → user reviews/edit fields → save → optional add to routine.

# 11. Domain model

profiles: user profile, locale, units, preferences.

exercises: canonical exercise metadata; owner_id nullable for global/custom.

exercise_media: image/video/GIF assets, type, URL, thumbnail, attribution/source.

routines: reusable training templates.

routine_exercises: exercise ordering, target sets/reps/load/RPE/rest, superset group.

workouts: actual training session with timestamps, duration, notes, routine reference.

workout_exercises: exercise snapshot/reference inside a workout.

sets: set number, reps, load, unit, RPE, set type, completed_at.

measurements: body weight and optional body measurements.

progress_photos: private user media.

ai_conversations / ai_messages: AI history and tool-call audit metadata.

ai_generations: generated exercise/routine drafts, approval status, source model/provider.

# 12. Backend architecture

Recommended backend: Supabase/PostgreSQL/Auth/Storage, with Row Level Security for user-owned data. Supabase documents React Native/Expo integration and provides Auth, Postgres and Storage in one platform. Use Edge Functions or a separate server for privileged AI calls.

Client: React Native/Expo app and web bundle.

Data: PostgreSQL with strict foreign keys and indexes.

Auth: Supabase Auth + Sign in with Apple.

Storage: private buckets for user media; signed URLs for retrieval.

Server functions: AI gateway, media processing, analytics aggregation, subscription webhooks.

Observability: structured logs, error tracking, performance metrics, audit trail for AI writes.

# 13. AI architecture — critical security rule

Do NOT ship a provider secret/API key inside React Native or browser code. OpenAI explicitly states that API keys are secrets and must not be exposed in client-side code. The app should call your backend; the backend calls the AI provider using an environment secret.

If you want configurable providers, implement an AIProvider interface on the server. Example providers can be OpenAI or another LLM vendor. The mobile/web clients never receive the provider secret.

AI should use structured tools rather than free-form database writes. Example tools: search_exercises, draft_exercise, draft_routine, analyze_progress, suggest_progression, save_exercise_draft, save_routine_draft. Any write that changes durable user data should require explicit confirmation.

# 14. AI exercise-generation flow

User: 'Create a Bulgarian split squat variation for glutes with dumbbells.'

AI returns strict JSON: name, description, instructions, equipment, primary/secondary muscles, exercise type, contraindication note, tags.

Backend validates JSON against a schema.

Media resolver searches an approved media source or internal library; it does not invent copyrighted media.

UI shows a review card with editable fields.

User taps Save → backend persists exercise and media references.

AI response records model/provider, schema version and tool calls for debugging.

# 15. HealthKit / Apple integration

HealthKit is a strong phase-2 integration, not an MVP dependency. Apple requires granular authorization and clear purpose strings for reading/writing health data. The app should request only data necessary to the feature being used. If HealthKit is added, document exactly which workout and fitness data are read/written.

Potential integration: write completed workouts to HealthKit, optionally read weight/active energy/heart rate where justified, and later add an Apple Watch workout surface. Do not use HealthKit data for advertising or behavioral profiling.

# 16. Privacy, security and compliance

Treat fitness/health-related data as sensitive from day one.

Use least-privilege database policies and private storage buckets.

Encrypt data in transit and use managed encryption at rest.

Never log raw health data, AI prompts containing sensitive information, or media URLs unnecessarily.

Provide export and deletion workflows.

Create a real privacy policy and App Store privacy declarations.

Document third-party processors: database/storage, AI provider, analytics, crash reporting.

If the product is commercialized in the EU, validate the GDPR legal basis and special-category handling with counsel; health data receives special protection under GDPR.

# 17. Testing strategy

| Test layer | Scope |
| --- | --- |
| Unit | Vitest/Jest; domain calculations, 1RM, volume, PR detection, date grouping, localization keys, validation schemas. |
| Component | React Native Testing Library; SetRow, ExerciseCard, CalendarDay, Chart filters, AI draft review. |
| Integration | Auth → DB → storage; create routine → start workout → save sets → progress update. |
| E2E mobile | Detox or Maestro; onboarding, workout logging, offline logging, media upload, language switch. |
| E2E web | Playwright; auth, routine builder, calendar, charts, AI review flow. |
| Contract | API schemas, database RPCs/functions, AI tool schemas. |
| Security | RLS tests, unauthorized record access, signed URL expiry, rate limits, prompt injection cases. |
| Performance | Cold start, workout screen responsiveness, chart rendering with 1k+ sessions, sync conflict handling. |
| Release | TestFlight beta, staged web deployment, smoke suite after every production deployment. |

# 18. Quality gates

No merge without passing unit + typecheck + lint.

Every feature PR must include tests for the main success path and at least one failure path.

No direct DB writes from UI components; use typed data-access services.

No secrets in repository, bundle or CI logs.

Every RLS table has positive and negative access tests.

Every user-facing string goes through i18n.

AI-generated durable writes require schema validation and explicit user confirmation.

Release candidate requires full E2E suite on iOS simulator/device and web.

# 19. Agent team and responsibilities

| Agent | Responsibility | Dependencies | Deliverable |
| --- | --- | --- | --- |
| A0 — Product Manager | Own PRD, priorities, acceptance criteria, scope control, weekly status and release gates. | All agents | Product backlog + decision log |
| A1 — UX/UI | Wireframes, design system, responsive layouts, accessibility and iOS/web variants. | A0, A2 | Figma/specs + component states |
| A2 — Frontend Architecture | Expo, React Native, TypeScript, routing, state management, shared components. | A1, A3 | App shell + architecture |
| A3 — Backend | Supabase schema, RLS, Auth, Storage, migrations, API layer. | A2, A4 | DB/API + security tests |
| A4 — AI Engineer | AI gateway, tool schemas, prompts, validation, provider abstraction, safety. | A3, A0 | AI service + evaluation set |
| A5 — Mobile Native | iOS-specific integrations, HealthKit, media picker, notifications, later Watch. | A2 | Native modules |
| A6 — QA | Test plans, unit/integration/E2E, regression and release certification. | All | CI quality gates |
| A7 — DevOps/Security | CI/CD, secrets, environments, monitoring, backups, release automation. | A3, A6 | Pipelines + observability |

# 20. Execution roadmap

| Phase | Duration | Exit criteria |
| --- | --- | --- |
| Phase 0 — Discovery | 1 week | PRD, competitive matrix, architecture decision record, UX flows, schema draft, risk register. |
| Phase 1 — Foundation | 1–2 weeks | Monorepo, Expo, routing, i18n, auth, Supabase, CI, design system. |
| Phase 2 — Exercises & routines | 2 weeks | Exercise library, custom exercises, media, routine builder. |
| Phase 3 — Workout logger | 2 weeks | Fast set logging, rest timer, offline cache/sync, workout history. |
| Phase 4 — Analytics & calendar | 1–2 weeks | Charts, PRs, volume, 1RM, calendar, dashboard. |
| Phase 5 — AI | 1–2 weeks | AI gateway, chat, structured exercise/routine generation, approval workflow. |
| Phase 6 — Hardening | 1–2 weeks | E2E, security, performance, accessibility, localization audit, TestFlight. |
| Phase 7 — Release | 1 week | App Store assets, privacy documentation, production rollout, monitoring. |

# 21. Suggested repository structure

apps/mobile-web/ (Expo app)\nsrc/app/ (Expo Router routes)\nsrc/components/\nsrc/features/exercises/\nsrc/features/routines/\nsrc/features/workouts/\nsrc/features/progress/\nsrc/features/calendar/\nsrc/features/ai/\nsrc/i18n/\nsrc/lib/\nsrc/services/\nsrc/types/\nsupabase/migrations/\nsupabase/functions/\ntests/unit/\ntests/integration/\ntests/e2e/

# 22. Backlog — first 40 high-value tickets

Create Expo TypeScript app + Router

Set up lint/format/typecheck/commit hooks

Set up CI pipeline

Create Supabase project environments

Create initial database migration

Implement profiles + locale

Implement auth

Implement RLS baseline

Build design tokens

Build responsive AppShell

Implement i18n EN/PL

Exercise list/search/filter

Exercise detail

Custom exercise CRUD

Exercise media upload

Routine CRUD

Routine exercise ordering

Superset grouping

Workout session creation

Set logging

Rest timer

Offline workout cache

Sync engine

Workout history

Calendar

PR detection

1RM calculation

Volume analytics

Progress charts

Dashboard

AI provider interface

AI chat endpoint

AI tool schema validation

Exercise draft generation

Routine draft generation

AI approval UI

Unit test suite

Playwright web suite

Mobile E2E suite

TestFlight release candidate

# 23. Definition of Done

Feature meets acceptance criteria on web and iOS where applicable.

Loading, empty, error and offline states exist.

English and Polish translations are complete.

Unit tests cover business logic.

Relevant integration/E2E test exists.

No TypeScript errors, lint errors or failing CI checks.

Database access is protected by RLS.

Telemetry/error handling exists for production-critical paths.

Documentation updated.

Product Manager and QA approve the feature.

# 24. Key risks and mitigations

| Risk | Mitigation |
| --- | --- |
| Feature creep | Freeze MVP around logging + progress + exercises + calendar; AI is a controlled extension. |
| Clone problem | Differentiate on personal exercise knowledge, UX quality, offline reliability and AI structured creation. |
| AI hallucinations | Schema validation, curated exercise taxonomy, human confirmation, no automatic medical claims. |
| API key leakage | Backend-only secrets; never embed provider secrets in web/mobile. |
| Media copyright | Use owned/licensed assets or approved media providers; store attribution. |
| HealthKit review/privacy | Phase 2, minimal permissions, clear purpose strings and privacy documentation. |
| Sync conflicts | Event timestamps, idempotency keys, local operation queue and deterministic conflict policy. |
| App Store rejection | Run privacy/review checklist before TestFlight and again before submission. |

# 25. Product metrics

Activation: user completes first workout within first 24 hours.

Logging efficiency: median time to record a set.

Retention: workouts logged per active user per week.

Progress engagement: percentage of active users opening Progress at least weekly.

Routine reuse: percentage of workouts started from a saved routine.

AI quality: percentage of generated exercise drafts accepted with minor/no edits.

Reliability: crash-free sessions, sync failure rate, API error rate.

Performance: time-to-interactive and workout-screen input latency.

# 26. Final architecture decision

Choose Expo + React Native + TypeScript + Expo Router for the application layer; Supabase/PostgreSQL/Auth/Storage for the backend; server-side AI functions for the AI layer; Playwright + mobile E2E tooling + unit/component tests for quality. This gives the project a single TypeScript-oriented product surface while preserving the ability to use native iOS APIs when the product grows.

The most important managerial rule: agents do not invent architecture independently. A0 owns product decisions, A2 owns frontend architecture, A3 owns data/backend architecture, A4 owns AI boundaries, and A6 can block a release for quality failures. Every cross-cutting change needs an ADR.

# 27. Sources and evidence

Apple Developer — App Review Guidelines: https://developer.apple.com/app-store/review/guidelines/

Apple Developer — Health & Fitness: https://developer.apple.com/health-fitness/

Apple Developer — HealthKit authorization: https://developer.apple.com/documentation/healthkit/authorizing-access-to-health-data

Apple Developer — HealthKit privacy: https://developer.apple.com/documentation/healthkit/protecting-user-privacy

Expo — Expo Router introduction: https://docs.expo.dev/router/introduction/

Expo — TypeScript: https://docs.expo.dev/guides/typescript/

Supabase — Expo React Native quickstart: https://supabase.com/docs/guides/getting-started/quickstarts/expo-react-native

Supabase — React Native Auth: https://supabase.com/docs/guides/auth/quickstarts/react-native

OpenAI — API quickstart: https://platform.openai.com/docs/quickstart/make-your-first-api-request

OpenAI — API authentication/security: https://platform.openai.com/docs/api-reference/backward-compatibility

Hevy — Features: https://www.hevyapp.com/features/

Hevy — Exercise Library: https://help.hevyapp.com/hc/en-us/articles/35688251991575-Everything-You-Need-to-Know-About-the-Hevy-App-2025-Features-Guide

Strong — Product page: https://www.strong.app/

JEFIT — Workout logging: https://www.jefit.com/use-case/workout-logging-app

European Commission — GDPR information for individuals: https://commission.europa.eu/law/law-topic/data-protection/information-individuals_en